What Now?

Week 10 report

This week, we focused on continuing the debugging and research for the Android side of the project as well as polishing some of the UI work and getting the VoiceInput page fully complete with popups to confirm commands. We also need to focus on finishing the notifications and over polish of everything in the software.

We are making good progress on the android build with it now fully building with the correct dependencies, the only hurdle now is the update it to the latest version of the software and make sure that all the additions we added will work, and if not how to fix them so that they do work.

We also started work on notifications this week, they aren’t too difficult to add, but since we have so much to do, we couldn’t implement them fully just yet. This week we will finish them off and have notifications working on Desktop/Mobile for events. They will also be configurable within the app; defaults will be 15 mins before a Lecture and 2 days before an Exam.

The UI is now fully connected to the backend, and we can see all the events and updates that are made on the front end. The only thing that needs to be done is to enabled editing single events, which may prove more difficult than expected due to the way we are storing them, since they are single events with a “repeat” aspect on them we will either have to break them out into single events when they are initially added to the calendar, or break out single events when they are edited. Both sides come with their own set of problems, so taking pros and cons of them will be crucial. Option 1 would probably be easier to implement, but it would definitely use a lot of storage space. Option 2 might be slightly trickier but use way less storage since we keep the recurring event and just store the exception.

CommandInterpreter is almost finished at this point, it is correctly routing the input to the right function to write the command. It also now has functions to use the AI model to determine what kind of command is being made, if it is an edit or add command, etc. The model also generates the actual commands from natural language for use with the CommandInterpreter.

This week, we'll continue working on the Android build, finishing up notifications, adding save/restore with an iCalendar file, and doing some more testing to see how people respond to the software.

Contributions:

Ethan Janovich: Integration, CommandInterpreter work

Lavender Wilson: Android APK work (debugging, compiling, research)

Samuel Persinger: Edit Events, Search Events, Notifications, report/slides