What Now?

Week 4 report

This week we started focusing on getting the Document scanner and Voice input ready to send events and commands to the CommandInterpreter to be handled. Though both classes were getting their input correctly, some changes had to be made to make sure that data was ready to be sent to other modules. To improve the structure of our project we wanted to make it more modular, we put all the code into its own folder and separated the Voice, CalendarEvent, and Schedule classes into their own files that are now simply imported into main. The Calendar events have come along nicely and have all their necessary data. We have classes for each data type in an event, such as a time range, a date range, and a notification class to allow users to determine how long before an event, if at all, they would like to be notified. There is also support for repeating events.

When improving the modularity of the project, we ran into a problem loading the kivy file for the UI structure. When we moved all the python code into it’s own folder, it could no longer find the .kv file the same way it did before. It wasn’t a massive problem, but it kept us from having the project structure that we wanted. After looking into it, we found that we could use kivy’s builder component and specify the kivy file’s path, which allows us to keep our python logic separated from the UI design. We also ran into a problem dealing with repeating calendar events, specifically how we are going to handle editing 1 instance of a repeating event without altering the others like it. So far, we do not have a solution to this problem, but one idea we have is to group the similar instances together in the schedule, we are planning on testing out that solution and any other ideas that arise this week.

We had to make some changes to our Gantt chart to better represent our progress and to be more realistic about our plans in the upcoming weeks. Now that we have been working on this project for a few weeks now, we have a better idea of how long parts of the project will take, originally our chart was only accounting for building each piece, and didn’t really take into account the integration of each part, and sometimes needing to wait for one part to progress to have a better idea of how another will send or receive information from it. We are still well on pace to finish our project on time, but the chart now shows that better, and it’s not one part this week and another the next, it now shows that we will begin something one week and continue working on it even after another component is started, because we know that is how it has and will work best for us.

This upcoming week we want to build the CommandInterpreter class to start taking strings from the Voice input to create, edit, and delete calendar events correctly based off that input. We also want to introduce the events scanned by the document scanner and create them appropriately. We want to start storing Calendar events in the schedule, which will really show how the project is shaping up. We are also going to decide how we want to handle repeating events, as previously mentioned.

Contributions:

Ethan Janovich: Edited Voice input features, created report and presentation.

Lavender Wilson:  Finished initial CalendarEvent implementation, created Schedule, Command, CommandInterpreter classes (and related)

Samuel Persinger:  UI design, continued DocumentScanner implementation