## Slide 1: What Now?
Week 4 Report
Ethan Janovich, Sam Persinger, Lavender Wilson

## Slide 2: Week 4 Progress

## Slide 3: This Week:
Nearly all Calendar event type classes are complete
The schedule class was built and is ready to hold calendar events
Slight edits to Voice input - ready to give commands to command interpreter module.
We put the Voice, CalendarEvents, and Schedule classes into their own files to improve structuring and modularity
Improving the design of the UI, looks much better, but has yet to be implemented

## Slide 4: Calendar event classes
Using an enum for the type of time described (min, hr, days, weeks).
DateRange for a start date/end date.
We are using a Semesters class to hold the date range for specific semesters in a dictionary.
Users can choose how long before an event occurs that they want to be notified.
Each event includes a name, date range, time range.
Optionally, the events may include a description, notification time, and will be able to be configured as a repeating or non-repeating event – which is in progress.

## Slide 5: Challenges and solutions
Challenges:
Loading kivy file from source files in a new folder
Handling changing one instance of a repeating event and leaving the others unchanged.
Determine if event in repeat series is last iteratively
Solutions:
Used kivy Builder library so we could include the .kv file path to locate the file even in another folder
No solution yet
Add original event date for `NUM_TIMES` type repeating events alongside the actual number of times to repeat

## Slide 6: Gantt chart
Made adjustments to better represent our progress and future plans.
Still well on pace to finish the “What Now?” Project on time.

## Slide 7: Website
We will be storing all our documents, including reports, on this website: https://spersinger.github.io/what-now-website/

## Slide 8: Next Steps
This week we will continue working on implementing the Schedule and the CommandInterpreter classes.
We will start storing CalendarEvents in the Schedule class
Get the Command interpreter to create, edit, and remove events based on the voice input.
Continue enhancing the UI design to better the users experience.