What Now?

Week 13 report

This week we continued working on the android build for our project. We also continued error handling and debugging. We also have created the first rendition of our final presentation, as well as getting a significant portion of the user manual finished.

As usual, progress on Android has been slow. Instead of using a recipe for the main LLM for our app, we found that llama-cpp provides prebuilt binaries for ARM64 (the main target for android phones), which can be downloaded and included in the project file structure. Due to restrictions on production android phones, it remains to be seen whether the binaries will work on-device -- attempts have been made, but without root access into the phone running the process, it is very difficult to tell what is happening. Currently, the python script uses the system to call the llama-completions binary along with the local model and a file as a prompt; the hard part is getting the output from it, as it can take a dozen or so seconds for the output to be completed, and so far (even when waiting up to 2 minutes), the binary has yet to produce anything into the output file. Redirecting text into a file was tested to work on Android, so the issue remains unknown.

In other Android news, the UI implementation needs to be changed. Buttons are incorrect sizes (with text overflowing), many elements on the Home and Scanner screens are duplicated, and the banner on the left should be on the bottom.

Error handling has not been terribly difficult, just tedious in finding where we need to add exceptions. Some examples of problems that are now avoided are if a user creates a command that is too long, a pop-up window will show and state the error and a tip to fix their commands. We also present the error pop ups when the user enters an invalid command when editing the command pop up, and when the command is accepted, but there is no name for the event.

The document scanner needed to be updated to connect properly with the user_schedules updated types and classes. We refactored the code to move a bunch of the code relating to the scanner to Command.py and simplified the scanner to hand off what it needs to Command.py to generate Commands, once this is done it sends a list of new Commands back to the document_scanner to present to the user to validate, then once validated adds them to the schedule.

With the project due date coming up fast, we have little work with the code remaining. Our biggest focus now is to iron out the final presentation and to finish the user manual.

Contributions:

Ethan Janovich: created slides, error handling, user manual

Lavender Wilson: Android building

Samuel Persinger: Document Scanner updates, major bug fixes relating to the calendar.