What Now?

Week 9 report

This week focused on building and debugging the apk file for the Android platform, integrating the new User Interface, and continued work on the CommandHandler and Schedule classes. Progress toward the Android build started very slowly but has since picked up pace, currently supporting a limited subset of the app's functionality. ** a sentence or 2 description for UI progress ** .  The modify_event() function in the Schedule class was completed as well as other bug fixes.

Progress for getting an Android build for the project has been slow, but progress has been made. Currently, we have a working prototype of the app, which successfully connects to Android's speech to text API to implement the Voice page, and uses a Buildozer recipe for OpenCV for the camera (though the Scanner page currently has no functionality). Using other solutions for certain things does work, but we may not be able to continue this practice with the other features in the app. For this, we've began work on creating custom recipes for all the Python modules we're using that are not provided by the Buildozer project. Recipes are essentially small Python files describing how to build and install non-pure Python modules; examples can be found in Buildozer's github page, but they are relatively complex and will require some time to figure out. Once they are, we should be able to use the same packages for Android as we do for the other versions of the app.

**Paragraph for UI implementation**

The Command Interpreter and Schedule have come along very well, and are near complete. The back end of these classes has been consistently improved, with modify_event, delete_event and the search event functions are finished and have been implemented. There are still small additions and adjustments to be made, but right now these classes work great, one of the bigger things remaining for them is integrating them with the new interface.

Due to the setbacks the android build has caused us, we are behind our Gantt chart projections in that department. Although we are behind, we are still confident that all of the projects desired functionality will be completed by the deadline for this project. We started the semester believing we had a large margin for error and had plenty of time if anything took longer than planned, and now that has changed a little. The margin for error has decreased, but it still exists, and we are still on pace to complete the project with some time to spare.

This upcoming week we want to finish integrating the UI completely so at minimum we have the functionality we had with the original UI (and hopefully more) with the new one. We also are going to continue debugging the apk file so we can not only install it but also use what we have implemented on an Android phone/emulator. ** next step for functionality, also good to add it to presentation**

Contributions:

Ethan Janovich: built 16KB compatible apk file, initiated apk debugging, presentation slides and report

Lavender Wilson: Android APK work (debugging, compiling, research)

Samuel Persinger: