What Now?

Week 7 report

This week focused on resolving integration issues, addressing platform-specific build failures, and stabilizing the evolving UI. Emphasis shifted from feature expansion toward consolidation and correction.

We worked on integrating newly written classes with existing backend. While last week and other weeks before focused on implementing classes in isolation, we are currently working on integrating all the classes. This work will continue throughout the coming weeks as integration will likely bring bugs and unexpected behavior.

Progress on the CommandHandler is going well. Integration with the Schedule class is ongoing but handle_response() and perform_command() are currently being implemented and are in a decent spot right now.

We have also been making good progress on the ui’s backend connection. It now automatically updates when it detects a change to schedule as well as lists all events on the current day. A manual add button is also available now to allow a user to add an event to the calendar.

Lastly, we continued work on the build pipelines. This proved tricky again this week since we ran into issues with the .desktop file on Linux and the Android APK not supporting the latest Android versions.

This upcoming week, we want to continue the work on integrating current classes and making it easier to integrate new features once they are added. We also are going to continue working on the Android packaging since it is hit or miss if it works on current Android versions. We believe it to be an issue of configuration; however, we do need to do more work and dig through more documentation to discover the actual culprit.  We are also looking into automated building via GitHub actions to provide binaries on our GitHub page that are automatically updated once we merge into main.

Contributions:

Ethan Janovich: Android packaging testing/research.

Lavender Wilson: Backend work on CommandHandler and Schedule.

Samuel Persinger: UI implementation, Linux packaging testing/research, slides and document reports.