What Now?

Week 6 report

We had several main focuses this week: on continuing the implementation of the backend (CalendarEvent niceities, Schedule core functions, Command/CommandInterpreter details), implementing the new UI design, and looking into the process/workflow for building and packaging our app for the Android and Linux platforms.

Backend was the first focus of the week: smaller changes to older pieces of the project, and working on/integrating the two newer pieces. CalendarEvent has many little aspects and details that need to be considered, which is implemented in the form of several layers of composition. This makes the data fit nicely, but made it very cumbersome to declare an instance of a CalendarEvent. Last week, we added features to many of the composite-class constructors to allow using strings to specify the details, making each of them much more ergonomic. Schedule and Command work hand-in-hand, but the core parts of Schedule (managing its data) remains separate, so these were both worked on considerably.

We began work on implementing the new UI design last week. This will take our app from being a blocky prototype into a more user-friendly experience, bringing us closer to the end goal.

Lastly, we began researching and testing methods required to build and package the app for Android and Linux. They have both had their fair share of problems -- Linux has been difficult as a result of linking the correct shared libraries and using our project's virtual enivronment, and Android has been difficult as a result of specific I/O libraries as well as dealing with correct versioning for the actual build tools.

This upcoming week, we want to continue the work that began last week -- we want to make more progress in the backend, primarily with the Schedule (and, if there is enough time, some portions of CommandInterpreter and its interaction with Schedule), we want to continue implementing the new UI via kivy's many features, and we want to have a solid plan for how to package for and test on our target platforms.

Contributions:

Ethan Janovich: Voice Input work, Android packaging testing/research

Lavender Wilson:  Backend work, slides and document reports

Samuel Persinger:  UI implementation, Linux packaging testing/research