What Now?

Week 13 report

This week we finished the Windows build of our application and continued work on the Android build. We anticipated the Android build to take less than time than it actually is, since the roadblocks we have been encountering seem to be edge cases of using specific python modules, the progress has been quite good however, and we believe that it will be completed this week. We also finished the iCal file saving, as well as implemented some features relating to desktop usage of the application. Since up until now, the desktop has had the same UI as the phone. We also fixed some bugs with error catching.

Recipe development for SpeechRecognition was completed, but will be abandoned due to Pyaudio being unreliable on Android in general. The approach has changed from making recipies for all modules used to trying to find replacements for them; many modules can be worked around (such as notifications, speech recognition, and file storage, but currently, the use of 2 recipes is required: one for OCR (used in the document scanner; provided by pytesseract) and one for the AI model useage (insinde CommandInterpreter; provided by llama-cpp-python). All other features will be implemented as workarounds in a separate Android branch of the project, and these two modules will be the only ones with recipes (since alternatives do not exist).

Saving our repeat values into the compatible “rrule” attribute was not a long process and makes our app much more user friendly. The rrule attribute includes a frequency property, which aligns well with our repeat timespan (ex. “every week” -> “weekly”), and we convert our duration type to the rrule “count” property if it occurs a certain number of times or to the rrule’s “until” property if it repeats until a certain date. The tougher part was converting our repeat days (days of the week to repeat) or days of the month to repeat. rrule has optional properties such as “byday”, “bymonth”, and “bymonthday” that we can put our set of days into. To convert those days we simply map them to the correct format, for example we use “m” for Monday, but “byday” uses “MO” (only used for weekly repeats), for monthly repeats we save the numerical day to “bymonthday” and for yearly repeats we do the same while also saving the numerical month to “bymonth”. When loading we reverse this process and are able to load in most icalendar repeats from other apps as well.

When saving compatible notifications to the icalendar file we create an alarm object and insert it into the icalendar file, which turns it into the format “-PT15M” (15 minutes before the event). When we load the notification, it is given in seconds, so we just calculate the correct number of minutes, hours, or days and create one of our NotifTime objects for the event and append it to the notification list.

We also implemented responsive UI to our application since the desktop version was a little confusing to use with its mobile phone UI. We determine the size of the window and then programmatically draw the bottom bar either on the bottom or as a list on the left mirroring desktop design trends. The UI updates to fit the size of the window so it will work on Android as well as Desktop platforms, encompassing any layout from small Android phones to tablets to desktop PCs.

This week some bugs were also discovered with the notifications; they didn’t work on Windows at all. It ended up being due to a strange quirk with Windows notification system that doesn’t allow a sub thread of a process to spawn notifications. We fixed this by hooking the notification class into the main event loop that is spawned by Kivy, thereby removing the dependency on a separate thread to spawn events.

The Linux build pipeline also ran into some issues this week with the new features added, however they were fixed with the file path inclusion fixes that were introduced for Windows. The same issues were generally faced on both Windows and Linux, whereas the Android build process has been particularly difficult for us.

Contributions:

Ethan Janovich: created slides, loading and saving compatible icalendar files, windows build

Lavender Wilson: Android recipe building

Samuel Persinger: Report paper, Finalized Linux Building, fixed notification bug on Windows, implemented responsive UI, fixed some bugs.